NIKE MESSAGING

Excel → Google Sheets Migration

Operational Walkthrough & Project Knowledge Base

| Business objective | Preserve RTA operational reporting while removing dependency on incompatible Excel licenses and fragile Excel-to-Google-Sheets conversion. |
| --- | --- |
| Agreed target architecture | Hybrid: automated raw-data ingestion + Google Sheets-native calculations/reporting + Excel as the initial validation control. |
| Operational cadence | Hourly data freshness inside a weekly active reporting template. |
| Current project scope | One messaging queue; two sites; all operationally required reporting dependencies preserved. |

Source coverage note

The linked Google Drive MP4 exceeds the connector's direct-ingestion file-size limit in this environment. This document therefore consolidates the walkthrough details already captured in the Aug. 20 project meeting notes, the level-setting record, and the original business request. It does not claim a direct frame-by-frame review of the full MP4.

# 1. Executive Summary

This is not a simple file-format conversion. The existing CNX workbook is an Excel-native reporting system with a large transformation layer, PivotTables, slicers, structured-reference formulas, and dependent reporting views. Traditional conversion to Google Sheets breaks formulas, pivots, slicers, formatting, and ultimately the operational numbers.

The agreed direction is to rebuild the business logic natively in Google Sheets and automate the ingestion of raw source data instead of attempting to translate the Excel workbook one-for-one. The Excel workbook remains the initial control for parity validation.

Primary business risk: RTA coverage disruption when a user cannot operate the template because of Excel-license/version compatibility or conversion failures.

Primary operational output: Interval View; MOM is also a main RTA output.

Data freshness: hourly. Active reporting horizon: weekly.

Migration scope: one messaging queue across two sites.

Validation principle: compare equivalent outputs using the same raw dataset, while excluding pre-existing workbook errors from migration defects.

# 2. Business Problem and Operating Impact

CNX provides a client-required Excel template for Messaging. Different RTA Excel licenses/versions create compatibility issues. When RTAs attempt to use or convert the workbook in Google Sheets, Excel-native functions and structures do not translate reliably.

| Dimension | Observed condition | Project implication |
| --- | --- | --- |
| Failure point | Problems occur after conversion to Google Sheets. | The migration must replace Excel-specific mechanics rather than rely on direct conversion. |
| What breaks | Formulas, PivotTables, slicers, formatting, and final numbers. | Functional parity must be validated at the output level, not by visual similarity alone. |
| Operational impact | Affected RTA becomes non-productive; another RTA may need to take over. | Operational continuity is a P0 requirement. |
| Current file management | A new Excel file is created daily; the team prefers a weekly template model. | Target design should reduce versioning and tracking overhead. |

# 3. Current-State RTA Workflow

The current process is a recurring source-data → manual paste → calculation/refresh → operational output workflow.

1. Extract source data from Salesforce and/or client tools.

2. Load the required datasets into the CNX Excel template by pasting values into the appropriate raw/input tabs.

3. Update weekly date-dependent items, including forecast-related dates used in MOM.

4. Refresh PivotTables and dependent calculations.

5. Review the reporting outputs, primarily Interval View and MOM.

6. Communicate Interval View to Operations for coverage decisions.

Current flow:

Source systems/files  →  manual RTA loading  →  Excel transformations & pivots  →  Interval View / MOM  →  Operations

# 4. Source Data and Ingestion Requirements

| Logical input | Typical volume | Role in workbook |
| --- | --- | --- |
| Handled | ~5,000 rows | Raw/transform input; contains major Excel structured-reference dependencies. |
| Offered | ~5,000 rows | Raw/transform input; contains major Excel structured-reference dependencies. |
| AHT - Raw | ~7,000 rows | Raw/transform input for AHT/session calculations. |
| Auxes - Raw | ~3,000 rows | Raw/transform input; contributes to staffing/auxiliary calculations. |
| Staff | ~300 rows | Staffing input supporting scheduled/required/actual calculations. |

Level-setting record identifies the five inputs above as separate source datasets and indicates a stable column/schema structure.

For the identified five source inputs, the level-setting record specifies XLSX; meeting notes also mention source extracts may come from Salesforce/client tools as CSV or XLS.

Hourly refresh is required.

Uploader behavior: replace/override the prior hourly data rather than append.

Duplicate uploads can occur and should be blocked.

Historical upload files do not need to be retained.

The active operational workbook needs weekly history.

Source schemas are sufficiently consistent to support automated validation.

# 5. Workbook Technical Profile and Migration Risk

| Workbook characteristic | Observed count | Why it matters |
| --- | --- | --- |
| Worksheets | 17 (3 hidden) | Migration has a broad dependency surface; hidden tabs may still feed calculations. |
| Excel Tables | 9 | Structured references are part of the formula architecture. |
| PivotTables | 15 | Dependent formulas can break if pivot field/layout structure changes. |
| Slicers | 5 | Excel slicer behavior does not translate one-for-one to Google Sheets. |
| Formula cells | 271,677 | Replicating cell-by-cell is high-cost and performance-sensitive. |
| Structured-reference formula cells | 172,521 | Large Excel-native dependency, especially '#This Row'. |
| GETPIVOTDATA formula cells | 1,247+ | Output logic depends on specific PivotTable structures. |
| Cached source-workbook errors | 5,655 | Must be baselined separately from migration-created defects. |

The largest direct-migration risk is the Excel structured-reference architecture, particularly '#This Row' formulas concentrated in Handled, Offered, AHT - Raw, and Auxes - Raw. The correct technical objective is therefore business-logic parity, not formula-for-formula translation.

# 6. Pre-existing Error Baseline

| Excel cached error | Count | Treatment |
| --- | --- | --- |
| #N/A | 5,536 | Baseline as source behavior; do not automatically treat as a migration defect. |
| #VALUE! | 68 | Baseline and trace separately. |
| #DIV/0! | 30 | Baseline and trace separately. |
| #REF! | 21 | Baseline and trace separately. |
| Total | 5,655 | Maintain a source-error ledger distinct from migration issues. |

Validation must maintain two defect categories: (1) pre-existing CNX workbook/data errors and (2) errors introduced by the new ingestion, calculation, or reporting layer.

# 7. Operationally Important Sheets and Dependencies

| Sheet / area | Classification | Operational interpretation |
| --- | --- | --- |
| Handled | Transformation / input | P0 dependency; raw transformation logic must be rebuilt or replaced. |
| Offered | Transformation / input | P0 dependency; raw transformation logic must be rebuilt or replaced. |
| AHT - Raw | Transformation / input | P0 dependency; raw transformation logic must be rebuilt or replaced. |
| Auxes - Raw | Transformation / input | P0 dependency; raw transformation logic must be rebuilt or replaced. |
| Staff | Input / staffing | Operationally required. |
| Interval View | Primary output | Main operational view and the sheet communicated to Operations. |
| MOM | Primary output | Confirmed as a main RTA output; weekly date maintenance is relevant here. |
| Teams Update | Backend / dependency | Technically identified as important, but RTAs normally do not touch it directly. |
| Drivers and Allocation | Calculation / dependency | Confirmed as required for operations. |
| AHT Handled Offered | Calculation / dependency | Confirmed as required for operations. |
| Forecast and Allocation Pivot | Pivot / dependency | Confirmed as required for operations. |

The project records state that all current tabs are operationally required. This should be interpreted as preserving the calculations/dependencies and outputs necessary for the RTA workflow, even where a backend sheet is not directly manipulated by the RTA.

# 8. Critical Operational Metrics

| Metric | Metric | Metric |
| --- | --- | --- |
| Forecast | Offered | Handled |
| Chats in SL | Abandoned | SL % Total |
| SL (Time To Connect) | % of Forecast Offered | % of Forecast Handled |
| Allocation | Cumulative Allocation | AHT (Session) |
| AHT | ACW | ASA in Seconds |
| Concurrency | Scheduled | Required |
| Actual (SO) | Actual vs Required | Scheduled Hours |
| Required Hours | Actual | Actual to Required |
| Scheduled to Required |  |  |

The level-setting record classifies the listed metrics as operationally required. Meeting notes additionally call out service level, handle time/AHT, abandonment, and staffing percentages as critical parity checks.

# 9. Agreed Target Architecture

The team aligned on the hybrid architecture:

Raw source files  →  automated validation/ingestion  →  Google Sheets-native transformations  →  native pivots/filtering/reporting  →  Interval View / MOM

Excel remains the initial control workbook for validation; it is not the target runtime calculation engine.

| Layer | Required behavior |
| --- | --- |
| Ingestion | Accept the controlled source input(s), validate schema, reject duplicates, and overwrite the active hourly dataset. |
| Transformation | Recreate the business logic in Google Sheets-native formulas/arrays/queries or equivalent efficient constructs; do not mirror 271k+ Excel formulas cell-by-cell unless necessary. |
| Aggregation | Rebuild PivotTable-equivalent logic with stable field definitions and output structures required by dependent calculations. |
| Reporting | Reproduce the RTA-facing operational views, especially Interval View and MOM, with the required metrics and filters. |
| Validation | Run the same raw dataset through Excel and the Google Sheets rebuild, then compare outputs at the same business grain. |

# 10. Uploader Functional Requirements

| Requirement | Expected behavior |
| --- | --- |
| Refresh frequency | Support hourly operational refresh. |
| Schema validation | Verify expected columns/structure before replacing active data. |
| Duplicate prevention | Block accidental duplicate loads. |
| Write mode | Replace/override existing active data; do not append hourly history. |
| Retention | Do not retain historical upload payloads unless a later requirement changes this. |
| Input consistency | Exploit the stable source schema to remove repetitive manual mapping. |
| Failure behavior | Reject invalid input without corrupting the currently valid operational dataset; expose a clear error state. |
| Auditability | Record enough run metadata to distinguish source-file issues from pipeline/migration defects. |

The uploader is justified by the combination of hourly refresh, repetitive manual loading, stable schemas, duplicate risk, and the need to remove copy/paste failure points.

# 11. Target RTA Operating Model

1. RTA obtains or exports the latest source data.

2. RTA submits the supported file through the ingestion mechanism.

3. The ingestion layer validates schema and duplicate status.

4. The new data replaces the prior active hourly dataset.

5. Google Sheets-native transformations and aggregations update without Excel-specific structured references.

6. Interval View, MOM, and required supporting outputs refresh from the new native calculation layer.

7. RTA uses the reporting view for coverage decisions and communicates Interval View to Operations.

Target outcome:

No dependency on the RTA having a specific Microsoft 365 Excel license/version.

No traditional Excel-to-Google-Sheets conversion step during normal operations.

Fewer manual paste/refresh steps and less file-version sprawl.

Hourly reporting continuity inside a weekly template.

# 12. Validation and Acceptance Protocol

Validation is output-parity based, not appearance based.

1. Use the exact same raw dataset in the legacy Excel control and the Google Sheets rebuild.

2. Compare results at the same date, interval, site, queue/LOB, and metric grain.

3. Prioritize operational metrics such as service level, AHT/handle time, abandonment, offered/handled, and staffing percentages.

4. Log differences with source values, target values, calculation lineage, and defect classification.

5. Exclude the known pre-existing Excel error baseline from migration-defect counts unless the rebuild intentionally changes that behavior.

6. Perform delivery/technical validation and business validation before operational cutover.

| Validation responsibility | Project record |
| --- | --- |
| Delivery / output validation | David Paulo Truelen is identified in the meeting notes as responsible for validating the delivered output. |
| Business validation | Jade Frances Arrisga is assigned in the meeting next steps to perform final business validation against the original Excel template. |

# 13. Scope, Constraints, and Non-negotiables

| Area | Confirmed position |
| --- | --- |
| Queue scope | One messaging queue. |
| Site scope | Two sites. |
| Data freshness | Hourly. |
| Active history | Weekly. |
| Source schemas | Stable/consistent enough for automated validation. |
| Operational tabs | All required dependencies must remain available; primary outputs are Interval View and MOM. |
| Migration strategy | Hybrid architecture adopted. |
| Validation control | Legacy Excel workbook. |
| Formatting | Business logic and output correctness take priority over exact one-for-one Excel mechanics; acceptable visual differences have not been explicitly finalized. |

A previously proposed 'band-aid' approach would have limited the first deliverable to raw inputs, critical calculations, essential interval metrics, the critical operational view, and Excel parity validation. The project records do not clearly document formal acceptance of that reduced scope, so it should not be treated as the final agreed scope.

# 14. Key Risks and Required Controls

| Risk | Impact | Control |
| --- | --- | --- |
| Direct formula translation fails | Incorrect or broken reporting | Rebuild business logic natively; validate outputs rather than formula text. |
| Pivot structure changes | GETPIVOTDATA/dependent logic breaks | Define stable dimensions/measures and deterministic output structures. |
| Google Sheets performance degradation | Slow or unreliable hourly refresh | Use vectorized/array/query logic and minimize per-row formula replication. |
| Duplicate or malformed upload | Bad active operational dataset | Schema validation, duplicate blocking, atomic replace behavior. |
| Existing Excel errors misclassified | False migration defect count | Maintain separate source-error and migration-error ledgers. |
| Daily file/version sprawl persists | Tracking and operational confusion | Adopt a weekly active template with hourly refresh. |
| Backend dependency omitted | Output appears correct initially but breaks later | Trace all required tabs, named ranges, pivots, and calculation dependencies before cutover. |
| RTA workflow becomes more complex | Low adoption / operational delay | Keep ingestion steps controlled and simpler than the current paste-and-refresh workflow. |

# 15. Agreed Delivery and Next-Step Ownership

| Owner | Action |
| --- | --- |
| Jeanne Paulo De Jesus | Develop the automated ingestion/uploader. |
| Jeanne Paulo De Jesus | Rebuild calculation and reporting logic natively in Google Sheets. |
| Jeanne Paulo De Jesus | Finalize project notes. |
| Jeanne Paulo De Jesus | Target project delivery: Aug. 27, 2026. |
| David Paulo Truelen | Validate the delivered output; validation scheduled for Aug. 28, 2026. |
| Jade Frances Arrisga | Perform final business validation / follow up on project status. |
| Neil Allen Senar | Create a coordination group in Google Drive. |

# 16. Source Reconciliation: Items That Must Not Be Assumed

The project records contain a few statements that describe different levels of the workflow or appear to conflict. The implementation should preserve these as explicit confirmation items rather than silently choosing one interpretation.

| Topic | Recorded statements | Safe project interpretation |
| --- | --- | --- |
| Physical upload packaging | Five logical source datasets are named; a separate uploader note says '1 file per day'. | Treat the five datasets as confirmed logical inputs. Do not assume the number of physical files per hourly cycle until implementation mapping is verified. |
| Source file type | Level-setting: XLSX for identified inputs. Meeting notes: CSV/XLS from Salesforce/client tools. | Support the confirmed migration input format first; document any additional accepted formats explicitly. |
| Validation owner | David is recorded as delivery validator; Jade is assigned final business validation. | Use both roles: technical/delivery validation and business sign-off. |
| Output priority | EDA initially elevated Interval View + Teams Update; business discussion confirms Interval View + MOM as main outputs. | Use business priority for user-facing outputs; retain Teams Update only to the extent required as a backend dependency. |
| File cadence | Current process creates daily Excel files; target preference is a weekly template; data refresh remains hourly. | Design a weekly active workbook that refreshes/overwrites operational data hourly. |
| All tabs required vs backend tabs untouched | All current tabs are described as required, while Teams Update is noted as a backend tab RTAs normally do not touch. | Preserve required dependencies without forcing every backend tab to remain a user-facing interaction point. |

# 17. Implementation Readiness Checklist

Inventory all 17 worksheets, including the 3 hidden sheets, and document upstream/downstream dependencies.

Map every Excel Table, PivotTable, slicer, named range, and GETPIVOTDATA dependency that feeds operational outputs.

Document source schema for Handled, Offered, AHT - Raw, Auxes - Raw, and Staff.

Define uploader input contract, duplicate key, replace semantics, and failure/rollback behavior.

Recreate transformation logic using Google Sheets-native patterns rather than translating '#This Row' formulas literally.

Rebuild the required aggregation/pivot layer with stable dimensions and metric definitions.

Recreate Interval View and MOM first as business validation anchors.

Trace all supporting sheets required for Drivers/Allocation, AHT/Handled/Offered, Staff, and Forecast/Allocation.

Create an Excel-vs-Google-Sheets parity dataset and comparison matrix at date/interval/site/queue/metric grain.

Baseline the 5,655 existing errors before migration defect testing.

Test hourly overwrite behavior and duplicate blocking.

Test expected peak row volumes and Google Sheets recalculation latency.

Confirm weekly active-history behavior and date rollover logic, especially MOM forecast dates.

Complete delivery validation and final RTA/business validation before production cutover.

# 18. Evidence Index from Project Records

| Meeting timestamp | Captured topic |
| --- | --- |
| 00:00:20 / 00:05:14 | Excel compatibility/conversion failures: conditional formatting, pivots, formulas, visibility/functionality. |
| 00:09:46 | Source extraction from Salesforce/client tools. |
| 00:12:56 / 00:22:23 | Manual data dump, pivot refresh, and operational interval-view workflow. |
| 00:14:37 | Current daily-file burden and preference for weekly template management. |
| 00:25:53 | High workbook complexity and migration risk. |
| 00:27:38 | Pre-existing Excel errors and separate error-baseline requirement. |
| 00:29:59 / 00:49:53 | Critical operational metrics including service level, handle time, and staffing. |
| 00:32:18 | All current tabs/dependencies required operationally. |
| 00:41:49 | Hybrid migration strategy consensus. |
| 00:47:03 | Hourly uploader and overwrite-not-append behavior. |
| 00:48:24 | Excel-vs-Google-Sheets validation approach. |
| 00:53:59 | Daily row-volume discussion. |
| 00:55:56 | One messaging queue in current scope. |
| 01:00:06 | Target automated/native-Google-Sheets architecture and Excel control validation. |
| 01:01:55 | Delivery/validation timeline. |

# 19. Source Basis

Original business request screenshot from Shanelyn Eranista.

levelSetting.docx — call driver, EDA facts, business answers, source/input details, metrics, volume, validation criteria, and architecture options.

meeting_notes.docx — Aug. 20, 2026 decisions, owners, timestamps, migration consensus, validation plan, and timeline.

Linked template_walkthrough.mp4 — direct ingestion was blocked by the environment's file-size limit; the captured project records above were used as the evidence base for the walkthrough content.